## Slide 1: Weekly Report
By: Devin Trejo
Week of June 14, 2015-> June 20, 2015

## Slide 2: Previous Goals
Priority: Finish setup of webserver. Also find a permanent home for it and having it up and running on the internet.
Finish spell check for release_2014 data.
Setup Torque on the cluster and run a job on the cluster.

## Slide 3: Week Overview
Monday | Tuesday | Wednesday | Thursday | Friday
Configure Apache | Downloaded Drupal MySQL DB from Remote Server | Configure WebServer Static IP | Setup swap & scratch disks on each node | Fix SSH authorized_keys
Install Torque on Cluster | Import DB | Install ISIP environment on Cluster | HDD Failure | Resolve pbs_mom hostname node rejection
 | Interface Drupal and Apache using PHP | Download EEG Data From Owl’s Nest | Re-create & DL FS on 2nd Disk on MN1 | Resolved some environment path variables
 | Install HTK on Cluster | Setup 2nd Disk On MN1 | Fix hostname conflicts | Try to run exp0022 on cluster

## Slide 4: Accomplishments
ISIP web-server is accessible on the local LAN I used for my testing environment.
  Problem with Virtual Host configuration which will be resolved once the computer is working over a static IP.
ISIP webserver is waiting to get its MAC address added to Temple's white listed. I submitted an inquiry to Brock on Wednesday.

## Slide 5: Accomplishments (cont.)
I have successfully install Torque and Maui on the cluster.
  Installed 2x disks into the main node (160GB and 250GB) to store data
    External HDD file system failure set me back.
  I tested adding a node to the cluster.
    Partitioning went smoothly
    Problem with hostname issue fixed
SSH issue
To run the experiment on the nodes I setup a swap/scratch partition on each node. This should help complete jobs with the limited amount of memory the nodes have.

## Slide 6: Accomplishments (cont.)
Python job completed successfully.
Exp22 failed due to environment variables not being found. By Friday afternoon I got it to the point where it was producing the following errors:
./gen_feats.sh: line 85: /scripts/log_gen_feats_train.log: No such file or directory
./gen_feats.sh: line 89: /scripts/log_gen_feats_eval.log: No such file or directory
./gen_feats.sh: line 92: /scripts/log_gen_feats_train.log: No such file or directory
./gen_feats.sh: line 96: /scripts/log_gen_feats_eval.log: No such file or directory
./gen_feats.sh: line 99: /scripts/log_gen_feats_train.log: No such file or directory
./gen_feats.sh: line 103: /scripts/log_gen_feats_eval.log: No such file or directory
/var/spool/torque/mom_priv/jobs/96.mn1.nedccluster.com.SC: line 77: gen_feats.sh:: command not found
/var/spool/torque/mom_priv/jobs/96.mn1.nedccluster.com.SC: line 79: /scripts/denergy.py: No such file or directory
/var/spool/torque/mom_priv/jobs/96.mn1.nedccluster.com.SC: line 82: syntax error near unexpected token `generate'
/var/spool/torque/mom_priv/jobs/96.mn1.nedccluster.com.SC: line 82: `(1) generate all feature files'

## Slide 7: New Goals
Get the webserver accessible on the network.
Get it's security approved by Dave Hart (Temple Network Administrator)
Get exp22 to run successfully on the cluster.
Pick out/price a hardware configuration for the cluster based on the results from the test job.
NEDC Corpus